## Slide 1: Change Management
Marissa Brinkman
VP, Change Management Manager – Security Officer

## Slide 2: Agenda
Desired Project Outcomes
Change Management Defined
Formula for Success
Competencies Required
Designing a Standard Model for Change

## Slide 3: 5 Desired Project Outcomes
Negative Customer Impacts
On Time Delivery
Satisfaction with Change
Value Driven Outcomes of Change
Budget (smudget…J/K)

## Slide 4: Change Management Defined
Change management is defined as the methods and manners in which a company describes and implements change within both its internal and external processes. This includes preparing and supporting employees, establishing the necessary steps for change, and monitoring pre- and post-change activities to ensure successful implementation.
Two Groups to Consider:
  People who are responsible for the change
  People impacted by the change

## Slide 5: The Hypothesis
If we “do X” we will achieve the Desired Project Outcome “Y”
  Focus on change adoption, achieve outcome of change
  Elevate the needs and desires of others, they will be happy, and that can impact quality, time, and outcome of change
  Invest in healthy working relationships across channels, can ensure on time delivery and quality work

## Slide 6: Formula for Success
1. Leadership Competencies + 2. STANDARD model for change readiness = success!

## Slide 7: 1. Competencies Required
Project Management, more like PEOPLE Management
Leadership Competencies
  ID team strengths and weaknesses
  Align team members to the objective
  Address engagement needs
  Address conflict and have difficult conversations
  Decision making
  Accountable to themselves and the project
  Build and cultivates trust
  Empathy
  Provide constructive feedback

## Slide 8: 2. Model for Change Management
Model | Description
A | Awareness of the need for change Clear understanding of the need for change
D | Desire to support the change
K | Knowledge of how to change A plan for implementing change Communication and engagement
A | Ability to demonstrate skills and behavior Support & resources
R | Reinforcement to make the change stick

## Slide 9: Scope and Perceived Impact
1. Start by reviewing this chart to determine if a Communication Plan may be needed |  |  |  | 2. Ask your team these questions about how the change will impact staff |  |  |  |  |  |  |  | 3. Ask your team these questions about how the change will impact customers |  |  |  |  |  | 
 |  |  |  | Internal Staff |  |  |  |  |  |  |  | External Customers |  |  |  |  |  | 
 | No Communication Plan | Communication Plan |  | On a scale of 1-7 how do you think people will feel about this change? |  |  |  |  |  |  |  | On a scale of 1-7 how do you think people will feel about this change? |  |  |  |  |  | 
Project Tier |  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7
Tier 1 |  | X |  | Angry | Anxious | Skeptical | Apathetic | Optimistic | Cheerful | Excited |  | Angry | Anxious | Skeptical | Apathetic | Optimistic | Cheerful | Excited
Tier 2 |  | X |  | Frustrated |  |  |  |  |  | Energized |  | Frustrated |  |  |  |  |  | Energized
Tier 3 | X |  |  | Fearful |  |  |  |  |  | Committed |  | Fearful |  |  |  |  |  | Committed
Project Type |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation |  | X |  | Based on these feelings, how do you think people will react? |  |  |  |  |  |  |  | Based on these feelings, how do you think people will react? |  |  |  |  |  | 
Facilities |  | X |  | • |  |  |  |  |  |  |  | • |  |  |  |  |  | 
Research | X |  |  | • |  |  |  |  |  |  |  | • |  |  |  |  |  | 
Process Change |  | X |  | • |  |  |  |  |  |  |  | • |  |  |  |  |  | 
Regulatory |  | X |  | • |  |  |  |  |  |  |  | • |  |  |  |  |  | 
System Update |  | X |  | • |  |  |  |  |  |  |  | • |  |  |  |  |  | 
Merger/Acquisition |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Communication Needs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Standard is sufficient | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Communication at go-live only | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Clear path early on | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Required periodic updates |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Multiple layers of communication |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Customer notification |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Heavy Marketing involvement |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 10: Project Actions
Model | Description | Strategy | Suggested Actions | Project Actions (Include action step, stakeholders, target date, cadence, method, owner, supporting owners, status, and other notes/details.)
A | Awareness of the need for change Clear understanding of the need for change | Communicate the why | Announce the change to employees ahead of time. Explain the WHY behind the change including potential ROIs to the new solution. Give employees an opportunity to ask questions and make suggestions. | 
D | Desire to support the change | Allow for participation Respect the feelings towards the change Offer incentive/make it enticing Co-op resisters to change | Gauge employee's reactions to the change. Identify Change Champions. Address concerns and show how the change benefits them personally (WIIFM - What In It For Me). | 
K | Knowledge of how to change A plan for implementing change Communication and engagement | Communicate the plan Communicate the timeline | Provide training and/or coaching. Address any skill gaps. Offer resources that employees can reference later on. | 
A | Ability to demonstrate skills and behavior Support & resources | Provide training Pre-implementation support Offer a testing space | Allow for practice in UAT environment prior to go-live (if able). Monitor performance after go-live and provide feedback & additional support. Set reasonable goals and metrics for staff to achieve. Adjust processes & procedures as necessary. | 
R | Reinforcement to make the change stick | Establish performance metrics Post implementation support | Monitor the change over time to ensure it fulfills the desired outcome. Use positive feedback and recognition to encourage employees to keep following the new process. Update supporting resources as needed. | 

## Slide 11: Summary
Know what outcomes you are chasing
Write a hypothesis on what the impacts of deploying a change management standard will have on the outcomes
Don’t dismiss investing in the soft skills!!!
Find a model and design accordingly

## Slide 12: Thank you!!
M.B.